## Slide 1
Space Technology Mission Directorate
Game Changing Development Program
PPBE 22 – Existing Projects – New Content
John Hogan| FY20 Synthetic Biology| 02.28.20

## Slide 2: Existing Project - BioNutrients New Additional Content
Summarize where the technology will be at the current end of project
  Delivered and tested in low earth orbit a platform technology for the on-demand microbial manufacturing of multiple human nutrients to mitigate nutrient deficiencies in the current pre-packaged food system for long duration missions.
  Conduct 5-year test of a production pack system that enables required nutrient production after long-duration storage of the microorganisms and media, requires minimal mass and volume, and complies with required food safety requirements.
  Develop and flight test a Hazard Analysis and Critical Control Point (HACCP) plan and in-space monitoring methods for ensuring food safety requirements for future implementation during missions.
Summarize additional content
  Automation of nutrient production pack operation to ensure product consistency, reduce crew time, and monitor/maintain safety.
  Work with HRP Food Systems (JSC) to go beyond demonstration to provide a viable edible product and associated safety protocols.
  Identify/develop new products to support exploration missions – additional nutrients, pharmaceuticals, and high value compounds.
Provide a clear statement of “why” the additional content needs to be developed and the importance/nature of additional content being proposed
  Automation will allow for production with minimal crew intervention, and can decrease human error and variability.
  Nutrient requirements are evolving, with an expectation that multiple compounds and means of delivery of those compounds will become required as the nutrient and pharmaceutical requirements mature.
  Developing a method to deliver an edible microbial food product in flight and consumption by crew will be instrumental to identifying and addressing challenges in palatability, acceptability, safety, and reliability.

## Slide 3: Existing Project – CO2-Based Manufacturing New Additional Content
Summarize where the technology will be at the current end of project
  A ground tested, reduced gravity-compatible prototype with “space-ready” microbe(s), producing carbonic anhydrase from CO2-derivable feedstock. (TRL 3/4)
  Use case scenarios and systems analysis for Lunar and Martian surface missions.
Summarize additional content
  Refinement of production platform for Lunar or Martian surface mission deployment (increasing overall system TRL to 4, some components to 5).
  Facilitate development and integration of newly developed SOA CO2 conversion technologies to increase production potential (e.g. sugars) of microbial growth substrate.
  Novel product identification and production via microbial engineering (e.g. nutrients, pharmaceuticals, food, additional enzymes/products).
Provide a clear statement of “why” the additional content needs to be developed and the importance/nature of additional content being proposed
  To meet the evolving in-space manufacturing requirements of future Lunar and Martian surface missions, providing a test platform for reliable, safe, low ESM CO2-based manufacturing capabilities.

## Slide 4: BioNutrients New Additional Content - Approach
Describe how and when technology will be infused in future systems
  Describe how the technologies work together and are used in system performance
    Expansion of nutritional products, assessment of palatability/acceptability and use of products by crew on ISS. This supplements the prepackaged food system, addressing critical nutrient degradation in long duration missions.
    Automation prototyping to decrease crew time, increase safety, performance and utility of BioNutrients products and platform.
    Supports draft HRP Food Roadmap that proposes inflight testing (including Lunar surface) in the 2028/29 timeframe.
  Describe any known interface requirements and/or interdependencies for other technologies/capabilities
    Requires water (clean, potable), waste containment/recycling (solid and vapor), and pressurized cabin space, power, crew, controlled temperature environment (may be cabin).
Describe how the additional content will be accomplished
  In-house development and flight testing, coordination with HRP Food System Program.
  Pull from Industry/Academia – STTR Phase II Sustainable Bioproducts, Center for the Utilization of Biological Engineering for Space (CUBES).

## Slide 5: CO2-Based Manufacturing New Additional Content - Approach
Describe how and when technology will be infused in future systems
  Describe how the technologies work together and are used in system performance
    CO2-based manufacturing platform refinement and continued development for Lunar/Martian surface missions will support future bioreactor testing and in situ resource utilization of CO2.
    Technology approach supports increased sustainability missions, including proposed Lunar base establishment in 2028 and future Mars missions.
    Project product carbonic anhydrase is targeted enhancement for liquid amine CO2 removal system for life support.
  Describe any known interface requirements and/or interdependencies for other technologies/capabilities
    Requires power, water/hydrogen, concentrated CO2 source, media supplements, thermal control, radiation protection, pressurized volume.
Describe how the additional content will be accomplished
  In-house development: engineered organisms, bioreactors and mission implementation assessment.
  Leverage cooperative agreement with Kanan lab, Stanford University - CO2 conversion to microbial substrates. Potentially other academic/industrial partners.
  Leverage NASA CO2 Conversion Centennial Challenge – CO2 conversion to sugar feedstock (currently in Phase II of competition).

## Slide 6: Technology Development & Transition Timeline
Customers
  Current: AES Life Support Systems
    Carbonic Anhydrase for liquid amine CO2 removal, directed evolution optimization (funded by AES)
  Potential: HEOMD HRP, AES Life Support Systems
    HEOMD HRP: Nutrients, yogurt-based food products, pharmaceuticals
    AES Life Support Systems: CO2-Based Manufacturing of carbonic anhydrase, additional products
Fiscal Years | 16 | 17 | 18 | 19 | 20 | 21 | 22 | 23 | 24 | 25 | 26 | 27 | 28 | 29 | 30 | 31
Previous Investment in BioNutrients (AES)
HEOMD/AES
GCD Project Element 1 BioNutrients flight experiment
GCD Project Element 2 CO2-Based Manufacturing
TRL 5-6
TRL 4
TRL 3
Production and use of crew ready, edible products HRP food program
Production platform refinement for Lunar/Martian surface
BioNutrients additional products
BioNutrients automation prototyping
Previous Investment in CO2-Based Manufacturing (AES)
Development/SOA integration new feedstocks
New compounds/classes of compounds

## Slide 7: Additional Cost, Schedule, Deliverables, Key Milestones (Overview)
 | FY 22 |  |  |  | FY 23 |  |  |  | FY24 |  |  |  | FY25 |  |  | 
 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 | Q1 | Q2 | Q3 | Q4 |  |  |  | 
Go/ No-Go Gates |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Bio Nutrients Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
CO2-Based Manufacturing Cost |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  | 
Annual Cost | (1.3 FTE) |  |  |  | (1.3 FTE) |  |  |  | (1.3 FTE) |  |  |  | (4.5 FTE) |  |  | 
TAPR/KDP BioNutrients
TAPR/KDP CO2-Based Manufacturing
Edible products Phase A review/KDP
Automation Phase A review
New compounds/classes of compounds Phase A review/KDP
New Products Phase A review/KDP
New feedstocks Integration test
Production platform refinement for Lunar/Martian surface
Development/SOA integration of new feedstocks
Phase A/KDP
New strain(s) with new Product test
SRR Gen-2
Feedstock and Product downselect
Bioengineer new compound
Gen-2 bioreactor components test
Product downselect
New strain(s) test
Gen-2 integrated bioreactor test
New compound/class downselect